# Test Execution Report

Project: Scan4Discount

## 1. Project Information

| Project Name | Scan4Discount |
| --- | --- |
| Tested By | Swetha |
| Test Type | Functional / Regression Testing |
| Environment | QA / Staging |
| Build Version | v1.0 |
| Browser | Chrome/Edge/Firefox |
| Execution Start Date | 08-04-2026 |
| Execution End Date | 10-05-2026 |

## 2. Overall Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases | 380 |
| Executed Test Cases | 380 |
| Passed Test Cases | 283 |
| Failed Test Cases | 97 |
| Blocked Test Cases | 0 |
| Not Executed | 0 |
| Pass Percentage | 75% |

## 3. Module-wise Execution Summary

| Module | Total TC | Passed | Failed | Blocked | Status |
| --- | --- | --- | --- | --- | --- |
| Authentication (Register+Login+Logout) | 38 | 32 | 06 | 0 | Fixed |
| Dashboard | 28 | 20 | 08 | 0 | Fixed |
| Store Management | 38 | 25 | 13 | 0 | Fixed |
| Discount Rules | 26 | 23 | 03 | 0 | Fixed |
| Gift Rules | 23 | 20 | 03 | 0 | Fixed |
| Reward Rules | 19 | 18 | 01 | 0 | Fixed |
| Future Offers | 22 | 21 | 01 | 0 | Fixed |
| Birthday Rules | 26 | 25 | 01 | 0 | Fixed |
| Employee Management | 10 | 09 | 01 | 0 | In Progress |
| Attendance History | 05 | 05 | 00 | 0 | Open |
| Employee Leaves | 09 | 09 | 00 | 0 | Open |
| Pass System | 22 | 18 | 04 | 0 | In Progress |
| Khata Management | 18 | 11 | 07 | 0 | In Progress |
| Coupon Redemption | 10 | 09 | 01 | 0 | Fixed |
| Subscription Management | 14 | 12 | 02 | 0 | Fixed |
| Shop Owner Profile | 07 | 06 | 01 | 0 | Open |
| Customers | 05 | 05 | 00 | 0 | In Progress |
| Analytics & Reports | 05 | 04 | 01 | 0 | Fixed |
| Raise ticket | 03 | 02 | 01 | 0 | Open |
| Admin Portal | 94 | 82 | 12 | 0 | Open |
| Mobile App Testing | 82 | 52 | 30 | 0 | In Progress |

## 4. Defect Summary

| Severity | Count |
| --- | --- |
| Critical | 16 |
| High | 26 |
| Medium | 43 |
| Low | 12 |

## 5. Defect Status Summary

| Status | Count |
| --- | --- |
| Open | 05 |
| In Progress | 05 |
| Fixed | 11 |
| Retest | 00 |
| Closed | 11 |
| Reopened | 05 |

## 7. Test Coverage

| Coverage Type | Status |
| --- | --- |
| Functional Testing | Completed |
| UI Testing | Completed |
| Validation Testing | Completed |
| Regression Testing | Completed |
| API Testing | In Progress |
| Database Testing | In Progress |
| Automation Testing | Completed |

## 8. Risks / Challenges

| Risk / Observation | Impact |
| --- | --- |
| Pending fixes in coupon redemption module | High |
| Some APIs pending validation | Low |
| Performance testing not covered | Medium |

## 9. Final QA Remarks

The Scan4Discount application has been tested across Website, Shop Owner Portal, Customer Portal, and Mobile App platforms. Major business functionalities including Authentication, Store Management, Rules, Coupon Redemption, Pass System, Khata Management, and Employee modules were validated successfully.

Critical user flows were tested and defects were logged and tracked through JIRA. Retesting and regression testing were performed after fixes.

The application is stable for functional testing with few pending issues under observation. API testing, database validation, and automation of critical scenarios are currently in progress.

## 10. Sign-off

| Role | Name | Signature / Status |
| --- | --- | --- |
| QA Tester | Swetha | Swetha |
| QA Lead | Kumar | Kumar |