# Test Plan Document

## Project: Scan4Discount

# 1. Introduction

## 1.1 Purpose

This Test Plan document defines the testing strategy, scope, objectives, resources, schedules, deliverables, and testing approach for the Scan4Discount application.

The purpose of this testing activity is to ensure that all major business functionalities across Web Application, Customer Portal, Shop Owner Portal, and Mobile Application work as expected and meet business requirements.

# 2. Project Overview

Scan4Discount is a customer engagement and discount management platform that allows shop owners to:

- Create and manage stores

- Create discount, gift, reward, birthday, and future offer rules

- Generate QR codes for offers

- Manage employees and attendance

- Manage customer passes and subscriptions

- Maintain customer khata/credit accounts

- Redeem coupons and rewards

- Track analytics and customer activities

The application supports multiple modules integrated through role-based access.

# 3. Testing Objectives

The objective of testing is to:

- Validate end-to-end business workflows

- Ensure all modules work according to business requirements

- Verify UI, functional, integration, and validation behavior

- Detect defects and inconsistencies

- Validate backend data integrity

- Ensure smooth customer experience

- Verify security and access control

- Validate API communication and database transactions

# 4. Scope of Testing

## 4.1 In Scope

The following modules are included in testing:

| Module | Description |
| --- | --- |
| Authentication | Registration, Login, Forgot Password |
| Dashboard | Business metrics and summaries |
| Store Management | Create, update, search, deactivate stores |
| Discount Rules | Discount rule creation and validation |
| Gift Rules | Gift campaigns and QR validation |
| Reward Rules | Reward points and redemption workflows |
| Future Offers | Coupon and future discount workflows |
| Birthday Rules | Birthday reward and discount rules |
| Employee Management | Employee CRUD operations |
| Attendance History | Employee attendance tracking |
| Employee Leaves | Leave and holiday management |
| Pass System | Subscription pass management |
| Khata Management | Customer credit management |
| Coupon Redemption | Coupon verification and redemption |
| Subscription Management | Plan and billing management |
| Customer Portal | Customer login and offer visibility |
| Mobile App Testing | Functional validation on mobile devices |
| API Testing | REST API validation using Postman |
| Database Testing | Backend data validation using SQL |

## 4.2 Out of Scope

The following activities are currently out of scope:

- Performance Testing

- Load Testing

- Stress Testing

- Security Penetration Testing

- Localization Testing

- Accessibility Testing

- Cross-region deployment testing

# 5. Test Types

| Test Type | Description |
| --- | --- |
| Functional Testing | Validate business workflows |
| UI Testing | Verify UI layout and behavior |
| Regression Testing | Validate existing functionalities after fixes |
| Smoke Testing | Validate build stability |
| Integration Testing | Validate module interaction |
| Validation Testing | Validate field and form validations |
| API Testing | Validate API requests and responses |
| Database Testing | Validate DB transactions and data integrity |
| Negative Testing | Validate invalid scenarios |
| Boundary Testing | Validate min/max conditions |
| Compatibility Testing | Validate browser responsiveness |

# 6. Test Approach

## 6.1 Manual Testing

Manual testing will be performed for:

- Functional workflows

- UI validations

- Business logic verification

- QR code validation

- Customer workflows

- Coupon redemption scenarios

- Employee workflows

- Edge cases and negative scenarios

## 6.2 Automation Testing

Automation testing will be implemented for stable and repetitive regression scenarios.

### Automation Scope

- Login workflows

- Store creation workflows

- Discount rule creation

- Coupon redemption

- Pass assignment workflows

- Search and filter validation

### Automation Tools

| Tool | Purpose |
| --- | --- |
| Selenium | UI Automation |
| Python | Automation scripting |
| Pytest | Test execution framework |
| Postman | API Testing |
| GitHub | Version control |
| Jira | Bug tracking |

# 7. Test Environment

| Item | Details |
| --- | --- |
| Environment | QA / Staging |
| Browser | Chrome |
| Operating System | Windows |
| Database | MySQL / PostgreSQL |
| API Tool | Postman |
| Automation Tool | Selenium with Python |
| Defect Tracking Tool | Jira |
| Version Control | GitHub |

# 8. Entry Criteria

Testing will begin when:

- Requirements are available

- Test environment is stable

- Build is deployed successfully

- Access credentials are provided

- Test data is prepared

- APIs are accessible

# 9. Exit Criteria

Testing will be considered complete when:

- All planned test cases are executed

- Critical defects are fixed

- High severity defects are retested

- Regression testing is completed

- Test execution report is prepared

- Stakeholder approval is received

# 10. Test Deliverables

| Deliverable | Description |
| --- | --- |
| Test Plan | Overall testing strategy |
| Test Scenarios | High-level test coverage |
| Test Cases | Detailed test cases |
| RTM | Requirement Traceability Matrix |
| Bug Reports | Defect tracking records |
| Test Execution Report | Execution summary |
| Automation Scripts | Selenium automation suite |
| API Collection | Postman API collections |
| SQL Validation Queries | Database validation queries |

# 11. Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Tester | Test design, execution, bug reporting |
| Developer | Fix defects and support testing |
| Project Manager | Review project status and timelines |
| QA Lead | Review testing quality and reports |

# 12. Defect Management Process

Defects identified during testing will be logged in Jira.

Each defect includes:

- Bug ID

- Summary

- Description

- Steps to reproduce

- Expected Result

- Actual Result

- Severity

- Priority

- Screenshots or recordings

- Environment details

### Defect Lifecycle

Open → In Progress → Fixed → Retest → Closed/Reopened

# 13. Risk and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Frequent requirement changes | Medium | Regular review meetings |
| Delayed bug fixes | High | Follow-up with development team |
| Test environment instability | High | Maintain backup environment |
| Limited test data | Medium | Create reusable datasets |
| API unavailability | Medium | Coordinate with backend team |

# 14. Assumptions

- Stable internet connection is available

- QA environment mirrors production behavior

- Backend APIs are functional

- Required access permissions are provided

- Stakeholders are available for clarifications

# 15. Suspension Criteria

Testing activities may be suspended if:

- Application build becomes unstable

- Critical functionality blocks testing

- Environment is unavailable

- APIs are inaccessible

- Major security or data corruption issues are identified

Testing resumes once blockers are resolved.

# 16. Tools Used

| Tool | Usage |
| --- | --- |
| Jira | Defect tracking |
| GitHub | Source code management |
| Selenium | UI automation |
| Python | Automation scripting |
| Pytest | Framework execution |
| Postman | API testing |
| SQL | Database validation |
| Excel | Test documentation |

# 17. Test Execution Workflow

- Requirement Analysis

- Test Scenario Preparation

- Test Case Design

- RTM Preparation

- Test Data Preparation

- Manual Test Execution

- Bug Reporting in Jira

- Retesting and Regression Testing

- API Testing

- Database Validation

- Automation Testing

- Test Reporting

- Final Sign-off

# 18. Conclusion

The Scan4Discount testing process is designed to ensure complete functional validation of the application across all major business modules.

Testing activities include manual testing, API validation, database verification, and automation testing to improve application quality, reliability, and user experience.

The final objective is to ensure the application is stable, secure, and business-ready before production deployment.